## Slide 1: Hopeless
James Clemer
John Greene
Josiah Matlack

## Slide 2: What’s the Big Idea!?
Defenseless player using stealth to accomplish goals
Notes: Main idea of our game
Blend of Amnesia and Splinter Cell

## Slide 3: What Went Right?
The Unity Asset Store
Class feedback
  Frequency analysis
Short sprints (3-day)
  Fast pivots
Long, collaborative coding sessions
Specialization
Notes: Frequency of class feedback let us prioritize fixes
Short sprints allowed for quick changes if features were either good or bad
Specialization was good for accomplishing specific goals

## Slide 4: What Went Wrong?
Scope and vision issues
Industry reliance
Short quarter
Version control
Maladjusted sprint schedule
Notes: Scope and vision: tried to do too much in all aspects, so everything was shortened and some features were cut
Industry reliance: features we’ve seen, but don’t necessarily need
Version control: don’t be discouraged
Schedule didn’t align with reviews

## Slide 5: The Hardest Button to Button
Deciding on features!
Notes: So much that we wanted to accomplish, but only so much time

## Slide 6: Twenty-twenty Surgery for Cheap
Build a game that you’re willing to play
  A lot
    No, seriously
Nobody cares about features if your core mechanics suck
Merge conflicts suck
  (Not the team)

## Slide 7: I Learned to Stop Worrying…
Unity is easy!
  “Why aren’t there infinity games?”
Easy for you != easy for players
Explosions are really cool
  And they scare your players!
The Asset store is your friend
All that boring stuff (animation, terrain building, raycasting, physics, etc.)
Notes: Game testing is tedious, and boy is it time-consuming
But then you run into the problem of being really, really good at your game